## Slide 1
STORMRFB
One RFB core.
Browser client and VMM server.
Build, verification and performance
Private v0.1.1 / 9 September 2026
Notes: Sources: docs/DESIGN.md, docs/VALIDATION.md and docs/PERFORMANCE.md at private release v0.1.1 (ea3ced1), 9 September 2026. Red, black and white theme requested by user. No Red Hat logo or affiliation claim. Background generated with ImageGen, details in README.

## Slide 2
STORMRFB / PROJECT REVIEW
The server requirement drives the project
A shared Rust protocol core supports both ends of a VM console.
PRIVATE · 9 SEPTEMBER 2026
02
stormvm needs an RFB server
Encode a VMM framebuffer and receive guest input.
The virtio-gpu and vhost-user integration belongs to stormvm.
stormconsole can reuse the same core
A WASM client is implemented. Deployment waits for real Windows and Linux
guests through the existing relay. noVNC remains deployed.
Notes: Sources: docs/DESIGN.md, docs/VALIDATION.md and docs/PERFORMANCE.md at private release v0.1.1 (ea3ced1), 9 September 2026.

## Slide 3
STORMRFB / PROJECT REVIEW
Architecture and ownership
The codec consumes bytes and emits events. It owns no sockets or platform types.
PRIVATE · 9 SEPTEMBER 2026
03
stormrfb
Bounded wire codec
stormrfb-client
RGBA and damage
stormrfb-server
Sessions and updates
stormrfb-wasm + web
Canvas and DOM input
Native harness also uses the client
stormvm supplies framebuffer
and transport integration
Notes: Sources: docs/DESIGN.md, docs/VALIDATION.md and docs/PERFORMANCE.md at private release v0.1.1 (ea3ced1), 9 September 2026.

## Slide 4
STORMRFB / PROJECT REVIEW
Delivery took 3 hours 55 minutes
Elapsed session time, including builds, tool waits, approvals and discussion.
PRIVATE · 9 SEPTEMBER 2026
04
Milestone | Central daylight time | Elapsed from request
Implementation request | 08:44:56 | Start
Tested v0.1.0 baseline | 11:08:54 | 2 h 24 min
Optimization requested | 11:09:19 | 2 h 24 min
Tested v0.1.1 release | 12:39:35 | 3 h 55 min
23 commits / About 1 h 30 min for performance analysis, fixes and validation
Notes: Sources: docs/DESIGN.md, docs/VALIDATION.md and docs/PERFORMANCE.md at private release v0.1.1 (ea3ced1), 9 September 2026. Timing from initial user task 2026-09-09 13:44:56.287 UTC to final development counter at 17:39:58.478 UTC. v0.1.0 commit 16:08:54 UTC. Optimization request 16:09:19.427 UTC, v0.1.1 commit 17:39:35 UTC. 23 commits after spec-only b7a6727, before presentation.

## Slide 5
STORMRFB / PROJECT REVIEW
Recorded session tokens
Development cutoff: 12:39:58 CDT. Presentation generation is excluded.
PRIVATE · 9 SEPTEMBER 2026
05
10.41 million
Total recorded tokens, including reused context
Cached input | New input | Output
10,152,320 | 190,140 | 68,266
98.2% of input was cached. These counts are not unique text or a dollar cost.
Notes: Source: local session cumulative token event at 2026-09-09 17:39:58.478 UTC. input_tokens 10342460, cached_input_tokens 10152320, output_tokens 68266, reasoning_output_tokens 12425, total_tokens 10410726. New input = input minus cached input = 190140. Reasoning output is part of reported output and is not added again. Includes reused context, tools and side questions, not an isolated coding invoice. Raw logs and session identifiers are intentionally not distributed.

## Slide 6
STORMRFB / PROJECT REVIEW
Hard part: incomplete bytes, persistent state
A network chunk may end inside a header, palette or compressed tile.
PRIVATE · 9 SEPTEMBER 2026
06
Fragmented
transport bytes
Buffered parser
Complete item?
Persistent zlib
Tile decoder
Incomplete
Wait for more bytes.
Preserve protocol state.
Complete
Commit decoded output.
Keep compression history
for the next rectangle.
Failure example
Restarting zlib per rectangle
breaks later updates.
Notes: Sources: docs/DESIGN.md, docs/VALIDATION.md and docs/PERFORMANCE.md at private release v0.1.1 (ea3ced1), 9 September 2026. Incomplete input is retriable without consuming the incomplete protocol item. ZRLE maintains one zlib stream across rectangles. Tile decoding is internal TRLE, encoding 15 is not advertised. Hextile preflights framing before allocating full rectangle output.

## Slide 7
STORMRFB / PROJECT REVIEW
Hard part: pixels across memory boundaries
Correct colour bytes are only one part of a correct browser framebuffer.
PRIVATE · 9 SEPTEMBER 2026
07
Failure mode | Implementation response | Verification
RGBX spare byte treated as alpha | Normalize framebuffer alpha to 255. Cursor masks supply transparency. | Opaque pixels and cursor masks
CopyRect source overlaps destination | Copy rows in the safe direction, including bottom-up moves. | Overlap and bounds regressions
WASM memory growth detaches views | Recreate ImageData when buffer, pointer or dimensions change. | Real Chromium growth and resize
Notes: Sources: docs/DESIGN.md, docs/VALIDATION.md and docs/PERFORMANCE.md at private release v0.1.1 (ea3ced1), 9 September 2026.

## Slide 8
STORMRFB / PROJECT REVIEW
Hard part: hostile lengths and resize races
Bounds must survive compressed data and otherwise valid protocol sequences.
PRIVATE · 9 SEPTEMBER 2026
08
Allocation and work budgets
16,777,216 pixels
128 MiB protocol unit / input buffer
1 MiB text
4,096 rectangles per update
Checked arithmetic and inflated-data caps.
LastRect sentinel counts cannot bypass limits.
Non-incomplete decode errors are terminal.
The resize ordering trap
The server has resized, but the client
can still request the old dimensions.
Accept the outstanding old-size request.
Send DesktopSize last in the update.
The client then requests a full refresh.
Notes: Sources: docs/DESIGN.md, docs/VALIDATION.md and docs/PERFORMANCE.md at private release v0.1.1 (ea3ced1), 9 September 2026.

## Slide 9
STORMRFB / PROJECT REVIEW
Testing followed the deployment policy
Every Rust build, test and check ran on the designated Linux host.
PRIVATE · 9 SEPTEMBER 2026
09
Workstation
Edit and commit
Private GitHub
Push commit
Linux test host
Pull same commit
Rust tests
Strict Clippy
Release WASM
Node and Chromium
Fixtures and fuzz
Native X11 harness
Failures were fixed in commits and tested after the next push and pull.
Notes: Sources: docs/DESIGN.md, docs/VALIDATION.md and docs/PERFORMANCE.md at private release v0.1.1 (ea3ced1), 9 September 2026. Policy and reproduction commands in CLAUDE.md and docs/VALIDATION.md. Main suite: sh tools/validate.sh. Builds use /build/cargo/stormrfb. External noVNC and Playwright dependencies live outside the private package.

## Slide 10
STORMRFB / PROJECT REVIEW
Independent pixel oracles checked correctness
A shared encoder and decoder can agree on the same mistake.
PRIVATE · 9 SEPTEMBER 2026
10
Disposable QEMU
or TigerVNC server
Recorded
RFB updates
QMP screendump
or XGetImage
stormrfb / noVNC
Decoded pixels
Exact framebuffer
hash comparison
Wire data and reference pixels come through separate capture paths.
Notes: Sources: docs/DESIGN.md, docs/VALIDATION.md and docs/PERFORMANCE.md at private release v0.1.1 (ea3ced1), 9 September 2026. QEMU 10.1.5: QMP screendump gives independent pixels. TigerVNC 1.15.0: XGetImage gives independent pixels. Same recorded RFB updates replayed by stormrfb and unmodified noVNC 1.7.0 with in-memory display adapter. Both updates checked per fixture. QEMU hash 06133f0cfae0b305. TigerVNC hash 091a3de23b92f334.

## Slide 11
STORMRFB / PROJECT REVIEW
Tests covered protocol, runtime and hostile input
Validation covered these layers on 9 September 2026.
PRIVATE · 9 SEPTEMBER 2026
11
Layer | What was exercised | Result
Rust and WASM | Framing, auth, pixels, copy and resize | 25 Rust + 2 Node tests
Chromium 153 | Canvas pixels, growth, resize, keys and cleanup | Passed
Independent servers | QEMU 720 × 400 and TigerVNC 73 × 69 | Both updates match
Native X11 under Xvfb | Real QEMU handshake and window blits | 3 blits passed
Sanitizer fuzzing | Framing and mutated compressed tile payloads | 5.19 M executions
Fuzz total spans three short runs. No crash was observed, which does not prove safety.
Notes: Sources: docs/DESIGN.md, docs/VALIDATION.md and docs/PERFORMANCE.md at private release v0.1.1 (ea3ced1), 9 September 2026. 25 Rust tests, 2 Node tests. Fuzz initial 4332048 / 46 s, deep compressed tiles 434699 / 46 s, optimized 421801 / 45 s budget. Total 5188548 executions across three smoke runs. Peak RSS 377 MB deep and 370 MB optimized. No crash observed. Smoke fuzzing is not a security proof.

## Slide 12
STORMRFB / PROJECT REVIEW
First result: WASM needed optimization
Initial single round, ms/frame. QEMU 720 × 400 static firmware.
Node timings exclude paint and network. Native Rust is a separate runtime.
PRIVATE · 9 SEPTEMBER 2026
12
Chart: 
| Native Rust | WASM in Node | noVNC in Node
Milliseconds per frame | 0.563 | 1.27 | 0.914
WASM was about 39% slower than noVNC on this initial static workload.
Notes: Sources: docs/DESIGN.md, docs/VALIDATION.md and docs/PERFORMANCE.md at private release v0.1.1 (ea3ced1), 9 September 2026. v0.1.0 first measurement: native 0.563 ms/frame, WASM 1.270, noVNC 0.914. QEMU 720x400 static firmware, two updates, 902 bytes/frame. 20 warmups, 200 sessions / 400 frames. Session setup included, no network or canvas paint. Native number is not a browser comparison.

## Slide 13
STORMRFB / PROJECT REVIEW
Profiling exposed avoidable memory work
Native samples guided the investigation. Repeated WASM measurements judged the fix.
PRIVATE · 9 SEPTEMBER 2026
13
Observed cost | Optimization | Correctness constraint
Per-tile allocation and vector growth | Reuse 64 × 64 tile scratch and a 127-colour palette. | Bounded scratch memory
Redundant full-rectangle initialization | Allocate zeroed output, then overwrite all decoded pixels. | No partial successful rectangle
Per-pixel framebuffer indexing and copies | Bulk-copy each row, then normalize alpha. | Stable framebuffer allocation
No unsafe code, SIMD requirement, relaxed bounds or build-profile change.
Notes: Sources: docs/DESIGN.md, docs/VALIDATION.md and docs/PERFORMANCE.md at private release v0.1.1 (ea3ced1), 9 September 2026. Native perf cpu-clock at 999 Hz, 250 samples: Vec::extend_with 22.4%, user page faults 22.8% mostly fills, replay including framebuffer work 13.6%, Framebuffer::new 12%. Sampling is supporting evidence, not a WASM profile. Optimization 1c43752, opt-level=s unchanged.

## Slide 14
STORMRFB / PROJECT REVIEW
Repeated result: 72.6% less WASM time
Median total ms/frame, five rounds of 400 frames after 20 warmup sessions.
Same QEMU 720 × 400 fixture and Linux VM. Paint and network excluded.
PRIVATE · 9 SEPTEMBER 2026
14
Chart: 
| v0.1.0 WASM | noVNC comparison | Optimized WASM
Milliseconds per frame | 1.319 | 0.967 | 0.361
3.7× baseline throughput / 2.7× noVNC throughput on this fixture
Notes: Sources: docs/DESIGN.md, docs/VALIDATION.md and docs/PERFORMANCE.md at private release v0.1.1 (ea3ced1), 9 September 2026. Each round: 20 warmup sessions, 200 measured sessions / 400 frames. Same QEMU firmware capture and host. Baseline WASM 1.319 total / 0.078 setup / 1.241 decode. Optimized 0.361 / 0.071 / 0.290. noVNC 0.967 / 0.040 / 0.928. Columns independently medianed. WASM includes JS input copy and event construction. noVNC has in-memory display. Neither includes network or paint.

## Slide 15
STORMRFB / PROJECT REVIEW
Size decreased and the second fixture stayed correct
Same release settings, with no change to JS wrapper or generated glue.
PRIVATE · 9 SEPTEMBER 2026
15
Package bytes | Baseline | Optimized
WASM | 89,559 | 88,564
JS wrapper and glue | 18,234 | 18,234
Uncompressed total | 107,793 | 106,798
Individually gzipped total | 44,878 | 44,718
TigerVNC striped fixture: 0.0187 ms/frame, with independent pixel match.
Notes: Sources: docs/DESIGN.md, docs/VALIDATION.md and docs/PERFORMANCE.md at private release v0.1.1 (ea3ced1), 9 September 2026. Size numbers from docs/PERFORMANCE.md. Gzip is the sum of independently compressed files. Historical noVNC 182 KB production chunk is not a like-for-like build. TigerVNC timing is a secondary correctness workload, not a desktop benchmark.

## Slide 16
STORMRFB / PROJECT REVIEW
Real-guest integration is the next gate
The private implementation is tested. Production replacement remains pending.
PRIVATE · 9 SEPTEMBER 2026
16
Windows installer and Linux guest
Run through the actual stormconsole relay and browser.
Production performance
Measure paint, network latency, shipped chunk size and moving 1080p content.
Keep noVNC deployed until those gates pass.
Notes: Sources: docs/DESIGN.md, docs/VALIDATION.md and docs/PERFORMANCE.md at private release v0.1.1 (ea3ced1), 9 September 2026.